GeoAgentic Framework for Emergency Vehicle Movement in Urban Cities

1st-Week Progress Report, System Architecture & Comprehensive Design Handbook

TEAM METADATA & PROJECT REFERENCES • Team Name: 4star • Institution: Nitte Meenakshi Institute of Technology (NMIT) • Team Members: Molluru Dheshna Reddy, Priyanshi Singh, Oshika Tiwari, Priyanshu • Codebase Repository (GitHub): https://github.com/SwiftCareSC7/geoagent-emegency-project • Live Interactive Web Application (Vercel): https://geoagent-emegency-project.vercel.app/ • Deliverables Status: Word Document (Idea & Design), PPT Presentation Deck & Video Demonstration collected for submission post-examination.

# 1. Executive Summary & Selected Problem Statement

Selected Problem Statement: Develop a GeoAgentic Framework to Support Emergency Vehicle Movement in Urban Cities.

Urban city traffic is becoming increasingly complex due to rapid urbanization, population growth, and high traffic volume. Emergency response vehicles—such as ambulances, fire engines, and police patrols—rely on swift, uninterrupted transit. In congested metropolitan networks, unexpected bottlenecks, road accidents, and signals create life-threatening delays. Even a few minutes saved during transit can directly impact patient survival outcomes.

Proposed Approach & Core Idea: The GeoAgentic Framework continuously monitors emergency vehicle trajectories against pre-planned routes. Integrating real-time spatio-temporal data from GPS devices, traffic sensors, and road incident registries, the system detects route deviations (>100m drift) and congestion bottlenecks. A dedicated GeoAgent decision engine evaluates changing traffic dynamics, estimates arrival delays, scores alternative routes (e.g., via secondary corridors), and recommends proactive rerouting or backup vehicle dispatch. All analytics and natural-language explanations are presented via a real-time interactive control-room dashboard.

## Core Objectives of the Framework

Real-Time Trajectory Monitoring: Continuous tracking of ambulance movement, speed, heading, and GPS progress.

Automated Route Deviation Detection: Algorithmic identification of off-route drift from planned spatial corridors.

Incident Cause Correlation: Mapping deviations to real-time road accidents, lane closures, or severe traffic jams.

Predictive ETA & Delay Calculation: Forecasting estimated delays and updated arrival times using current corridor speeds.

Dynamic Route Optimization: Scoring and recommending optimal alternative routes (e.g., Route B via 100ft Rd / Domlur).

Natural Language Decision Explanations: Providing clear, evidence-based reasoning for control-room operators.

Interactive GIS Dashboard: Visualizing vehicle markers, planned/deviated polylines, V2X siren preemption zones, and live traffic heatmaps.

# 2. Application Scenario & Problem Context

Consider a real-world emergency dispatch scenario in Bengaluru, India:

Operational Emergency Scenario: An Advanced Life Support (ALS) Ambulance (KA-01-AMB-108) is dispatched from Koramangala to transport a critical cardiac patient to Manipal Hospital on HAL Old Airport Road with an initial estimated arrival time of 10 minutes. During transit, a severe multi-vehicle collision occurs on 100 Feet Road, Indiranagar, reducing average corridor speeds to 8 km/h and blocking two main lanes. The ambulance unexpectedly strays from its planned route to bypass the gridlock. The central control room receives real-time telemetry updates and relies on the GeoAgent system to automatically answer five critical operational questions: 1. Has the ambulance deviated from its planned route? 2. What caused the deviation? 3. How much delay is expected? 4. What is the best alternative route? 5. Should another ambulance be dispatched instead?

# 3. System Architecture & Technical Layering

The framework is engineered as a modular, 4-tier architecture ensuring decoupled processing, real-time spatial analysis, and high-performance frontend visualization.

Data Layer: Stores emergency vehicle registries, route geometries, traffic incident feeds, and geospatial coordinates (GeoJSON / MongoDB / PostgreSQL & PostGIS).

Backend Layer: Express.js / Python REST APIs processing vehicle telemetry, spatial point-to-polyline distance projections, and database synchronization.

GeoAgent Decision Engine Layer: Combines deterministic spatial logic and AI reasoning to correlate deviations, estimate ETA penalties, score alternative routes, and generate evidence-based decision explanations.

Dashboard Layer: Next.js / React interactive control room interface powered by Leaflet GIS maps, live status meters, route comparison panels, and simulated streaming data controls.

# 4. Team Domain Allocation & Ownership Matrix

To maximize efficiency across the 10-day development cycle, responsibilities were divided among team members according to specialized functional domains:

| Teammate & Role | Main Responsibility | Concepts to Learn | Tools & Tech | Final Deliverables |
| --- | --- | --- | --- | --- |
| Teammate 1 (GIS & Routing) | Handle maps, coordinates, planned routes, and alternative paths. | Latitude/Longitude, GeoJSON, road networks, point-to-route distance, route scoring. | OSRM, OpenRouteService, GeoJSON, Leaflet. | Planned route, actual route, 2 alternative routes, GeoJSON files. |
| Teammate 2 (GPS & Traffic Prediction) | Process vehicle movement, traffic incidents, route deviation, and ETA. | GPS trajectories, timestamps, speed/heading, delay calculation, prediction rules. | JavaScript / Python, JSON, Pandas, GeoPandas. | GPS telemetry stream, traffic dataset, incident dataset, ETA functions. |
| Teammate 3 (Backend & GeoAgent) | Connect modules, answer control-room questions, build decision logic. | REST APIs, geospatial decision logic, route recommendation, explanations. | Node.js / Express, Python, MongoDB, OSRM. | Backend server, analysis APIs, recommendation engine, backup policy. |
| Teammate 4 (Frontend & UI) | Build control-room dashboard and display real-time map visualization. | Interactive maps, Leaflet markers, GeoJSON layers, status UI, simulation controls. | Next.js, React, React-Leaflet, Tailwind CSS. | Interactive GIS map dashboard, route comparison cards, explanation panel. |

## Project Core Questions & Ownership Allocation

| Operational Control-Room Question | Lead Teammate | Supporting Teammate |
| --- | --- | --- |
| Has the ambulance deviated from its planned route? | Teammate 2 (GPS & Deviation) | Teammate 3 (Backend Logic) |
| What caused the deviation? | Teammate 2 (Traffic & Incidents) | Teammate 3 (GeoAgent Reasoner) |
| How much delay is expected? | Teammate 2 (Delay Model) | Teammate 1 (Route Distance) |
| What is the best alternative route? | Teammate 1 (GIS Routing) | Teammate 3 (Route Evaluator) |
| Should another ambulance be dispatched? | Teammate 3 (Decision Engine) | Teammate 2 (Fleet Telemetry) |
| How should the result be displayed? | Teammate 4 (Frontend UI) | All Teammates |
| How should the decision be explained naturally? | Teammate 3 (GeoAgent Engine) | Teammate 4 (Explanation Panel) |

# 5. Ten-Day Implementation Schedule

| Day | Teammate 1: GIS/Routing | Teammate 2: GPS/Prediction | Teammate 3: Backend/GeoAgent | Teammate 4: Frontend/UI |
| --- | --- | --- | --- | --- |
| Day 1 | Learn coordinates, GeoJSON & routing basics. | Learn GPS data, timestamps, speed, incidents. | Decide API structure & data formats. | Set up Next.js & dashboard layout. |
| Day 2 | Test OSRM / OpenRouteService APIs. | Create simulated ambulance GPS data. | Create backend & health-check API. | Create basic map & ambulance marker. |
| Day 3 | Generate planned route & GeoJSON. | Implement point-to-route distance algorithm. | Connect routing & GPS modules. | Display planned route polyline on map. |
| Day 4 | Generate alternative routes. | Implement route deviation detection. | Implement /api/analyze-route endpoint. | Display live ambulance movement. |
| Day 5 | Implement route scoring function. | Implement incident & cause detection. | Implement delay & ETA response payload. | Display incident markers & hazard icons. |
| Day 6 | Return best alternative route. | Add traffic-related delay calculation. | Add route recommendation & backup policy. | Display alternative routes (Route B/C). |
| Day 7 | Test route scoring calculations. | Test prediction edge cases. | Add natural-language explanation generator. | Add analysis cards & explanation panel. |
| Day 8 | Handle unavailable or blocked routes. | Test missing GPS / no-incident scenarios. | Integrate backend REST modules. | Add loading, error & status states. |
| Day 9 | Validate distances & durations. | Prepare scenario test suite. | Prepare complete demo flow. | Improve UI & visual styling. |
| Day 10 | Fix routing edge cases. | Fix prediction bugs. | Freeze APIs & finalize explanations. | Final testing, screenshots & presentation. |

# 6. Shared Data Formats & API Data Contracts

Standardized JSON schemas were defined to ensure seamless inter-module communication across the GIS engine, GPS stream, backend REST API, and frontend dashboard.

### Ambulance Registry Format

{ "ambulanceId": "KA-01-AMB-108", "status": "EN_ROUTE", "latitude": 12.9345, "longitude": 77.6389, "speedKmph": 24, "destination": "Manipal Hospital, HAL Old Airport Road", "originalEtaMinutes": 10 }

### GPS Telemetry Update Format

{ "ambulanceId": "KA-01-AMB-108", "timestamp": "2026-09-08T16:45:00Z", "latitude": 12.9378, "longitude": 77.6412, "speedKmph": 12, "heading": 90 }

### Road Incident Format

{ "incidentId": "INC-100", "type": "ROAD_ACCIDENT", "latitude": 12.9378, "longitude": 77.6412, "severity": "HIGH", "blockedLanes": 2, "estimatedClearanceMinutes": 25 }

### Final GeoAgent Route Analysis Response

{ "ambulanceId": "KA-01-AMB-108", "deviation": { "detected": true, "distanceFromPlannedRouteMeters": 180 }, "cause": { "label": "Road accident and heavy congestion", "confidence": 0.89, "evidence": [ "High-severity accident near the planned route", "Traffic speed reduced to 8 km/h" ] }, "delay": { "originalEtaMinutes": 10, "newEtaMinutes": 16, "delayMinutes": 6 }, "recommendation": { "route": "Alternative Route B", "reason": "Alternative Route B via Domlur is estimated to be 6 minutes faster" }, "backupAmbulance": { "recommended": false, "reason": "The delay is below the configured 15-minute backup threshold" } }

# 7. Technology Division & Technical Rationale

| Functional Area | Recommended Choice | Technical Rationale |
| --- | --- | --- |
| Frontend Dashboard | Next.js 16 (React 19) + Tailwind CSS | High-performance Server/Client components, fast UI rendering, built-in routing. |
| GIS Mapping | Leaflet GIS & React-Leaflet + CARTO / OSM | Open-source, lightweight, flexible polyline layers, custom marker rendering. |
| Routing Engine | OSRM (Open Source Routing Machine) / Python Custom Engine | Provides real road geometry, distance, duration, and alternative path scoring. |
| Backend Services | Node.js (Express) & Python Engine | Asynchronous API handling, rapid REST endpoint construction, seamless JSON parsing. |
| Database Layer | MongoDB & PostgreSQL / Supabase | Flexible schema for vehicle state, active emergencies, road hazards, and trajectory streams. |
| Prediction Engine | Deterministic Rule-based Heuristics & ML | Fast execution, 100% reproducible delay calculation, easy to verify during demo. |
| AI Decision Agent | GeoAgent Rule Engine & Optional LLM API | Transforms complex multi-variable spatial analysis into clear, human-readable explanations. |

## Minimum Feature Checklist & Scope Boundaries

| Teammate Role | Must-Have Core Feature | Scope Boundary (Avoid if Time Limited) |
| --- | --- | --- |
| Teammate 1 (GIS & Routing) | Planned route, 2 alternative routes, best-route selection. | Building a custom C++ routing engine from scratch. |
| Teammate 2 (GPS & Prediction) | Deviation detection (>100m), cause identification, ETA delay calculation. | Training massive deep-learning models. |
| Teammate 3 (Backend & GeoAgent) | Unified /api/analyze-route endpoint & backup ambulance policy decision. | Building complex multi-agent autonomous negotiation systems. |
| Teammate 4 (Frontend & UI) | Interactive GIS map with vehicle, route polylines, hazards & decision panel. | Advanced 3D map rendering & complex GPU animations. |

# 8. Developer References & Documentation Links

GitHub Project Repository: https://github.com/SwiftCareSC7/geoagent-emegency-project

Live Interactive Vercel Site: https://geoagent-emegency-project.vercel.app/

OSRM Routing API Documentation: https://project-osrm.org/docs/

Leaflet GIS JavaScript Library: https://leafletjs.com/examples/quick-start/

React Leaflet Integration Guide: https://react-leaflet.js.org/

Next.js Documentation & App Router: https://nextjs.org/docs

GeoJSON Format Specification (RFC 7946): https://geojson.org/

PostGIS Spatial Database Documentation: https://postgis.net/workshops/postgis-intro/

FastAPI Web Framework: https://fastapi.tiangolo.com/tutorial/

Pandas Geospatial Data Analysis: https://pandas.pydata.org/docs/

Scikit-Learn Machine Learning: https://scikit-learn.org/stable/getting_started.html